# LegalEaseAI

Phase 4 — Project Planning

Backlog, sprint plan, roles, milestones, and definition of done

| Project Information | Details |
| --- | --- |
| Date | 28/09/2026 |
| Team ID | SWTID-2026-2057 |
| Team Size | 4 |
| Team | Team Leader: Iniyaashree M ¦ Members: Kaniga P, Kanimozhi S, Kanimozhi G |
| Project Title | LegalEaseAI — AI-Powered Legal Document Generator |

# 1. Product Backlog

| Sprint | Epic / Task | Points | Owner | Priority |
| --- | --- | --- | --- | --- |
| Sprint 1 | Project setup, dependencies, environment configuration, FastAPI shell | 5 | Iniyaashree M | High |
| Sprint 1 | Streamlit form, sidebar, disclaimer, and layout | 6 | Kaniga P | High |
| Sprint 1 | Gemini generator and prompt design | 8 | Kanimozhi S | High |
| Sprint 2 | FastAPI /generate endpoint and Pydantic validation | 7 | Iniyaashree M | High |
| Sprint 2 | Editable preview and session state | 5 | Kaniga P | High |
| Sprint 2 | DOCX/PDF/TXT formatter and logo support | 8 | Kanimozhi G | High |
| Sprint 3 | Error handling, retries, CORS, health endpoint | 6 | Kanimozhi S | Medium |
| Sprint 3 | Testing, documentation, review, and packaging | 8 | All members | High |
| Future | Accounts, saved history, templates, clause library, collaboration | 13 | All members | Future |

# 2. Sprint Plan

| Sprint | Planned Duration | Expected Outcome |
| --- | --- | --- |
| Sprint 1 | 5 days | Runnable FastAPI/Streamlit skeleton and configuration. |
| Sprint 2 | 5 days | End-to-end generation, preview, and file export. |
| Sprint 3 | 4 days | Validation, retries, testing, documentation, and release review. |

# 3. Team Responsibilities

| Member | Suggested Responsibility |
| --- | --- |
| Iniyaashree M | Team leadership, backend integration, API and release coordination. |
| Kaniga P | Streamlit interface, user flow, preview, and usability review. |
| Kanimozhi S | Gemini prompt design, AI integration, error and retry behavior. |
| Kanimozhi G | DOCX/PDF/TXT formatting, testing support, and documentation. |

# 4. Definition of Done

Feature is implemented in the appropriate module and does not expose secrets.

User input is validated and useful errors are displayed.

Successful generation can be previewed and edited.

TXT, DOCX, and PDF exports are usable and preserve the generated content.

The legal disclaimer is visible in the UI and generated-document footer.

The feature is tested in a configured environment and documented for reviewers.

# 5. Key Delivery Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gemini key missing or quota exhausted | Generation unavailable | Show clear error, configure environment, and retry transient failures. |
| Generated draft includes unsupported facts | Legal and trust risk | Use constrained prompts, editable preview, and professional-review disclaimer. |
| Backend not running | Frontend cannot generate | Display connection guidance and document startup commands. |
| Formatting differences across viewers | Export quality issue | Inspect DOCX/PDF outputs in common viewers before release. |